NEUREV

# Codex Implementation Brief

Transform NeuRev into a plug-and-play, annotation-first research tool without discarding its advanced capabilities.

| Audience | Codex / software implementation agent |
| --- | --- |
| Repository basis | Jibby2k1/NeuRev-Workbench, main, reviewed through commit 96533b1 |
| Document status | Implementation authority: prioritized backlog with non-negotiable product and scientific constraints. |

Purpose

Convert the repository audit into an executable division of labor: Codex changes the product and codebase; the researcher supplies scientific truth, annotation decisions, representative data, and acceptance feedback.

# Document map

1. Mission and product target

2. Repository diagnosis

3. Non-negotiable constraints

4. Implementation waves

5. Detailed backlog

6. Testing and migration requirements

7. Definition of done

This map is static so it remains reliable in headless and browser previews.

# 1. Mission and product target

Codex must simplify NeuRev around the annotator’s immediate job while preserving the existing research platform. The normal product flow should become:

DATASETS  →  ANNOTATE  →  RESULTS

All pipeline construction, experiments, method comparison, LLM planning, raw parameter controls, and detector-development masks should remain available under a clearly separated Research Tools area.

Primary product principle The annotator should not need to understand CFAR, processing backends, pipeline manifests, queue heuristics, or optimization settings to decide whether a candidate is a neuron.

# 2. Repository diagnosis

## 2.1 Preserve these strengths

Local-first, file-based scientific artifacts and explicit manifests.

Atomic annotation saves, browser recovery, undo, and run-scoped annotations.

Manual center/circle/lasso ROIs, shape editing, trace materialization, split/merge records, and reviewer provenance.

Dataset catalog shared by CLI, workbench, server, and LLM tooling.

TIFF/NPY support, chunked TIFF iteration, NPY memory mapping, and eager-load safety guards.

Existing method comparison, experiment planning, and reporting capabilities.

Backward compatibility with generated apps and archived Outputs.

## 2.2 Current product and code problems

| Area | Finding |
| --- | --- |
| Data intake | Manifest/CLI based; no real browser upload or local-file registration flow. |
| Navigation | Annotator and researcher workflows share seven top-level pages. |
| Modes | Guided/Standard/Expert, Guided/Explore, and workflow presets overlap and can conflict. |
| Review density | Too many queue, mask, parameter, export, and detector controls compete with the core decision. |
| Execution truth | Some selectable stages are import-only, planned, or manifest-only; python_gpu is not a full review backend. |
| Scientific metadata | Fallbacks can imply GCaMP/light-sheet calcium, 5 Hz, and 0.5 µm/px when unknown. |
| Job durability | Generation jobs are in-memory and disappear after server restart. |
| Large data | Chunking exists, but QC and some generic stages still eagerly materialize complete arrays. |
| Benchmark support | No first-class exhaustive tile/task contract exists. |
| Maintainability | Review JS, CSS, generated bundles, and Gamma preparation scripts remain oversized. |

# 3. Non-negotiable constraints

Do not rewrite NeuRev from scratch.

Do not delete, bulk-rebuild, or silently mutate historical Outputs.

Do not change the scientific meaning of existing annotations.

Do not fabricate modality, indicator, frame rate, pixel size, fish identity, session identity, or acquisition metadata.

Unknown metadata must remain unknown until explicitly resolved.

Do not expose an option as executable unless the installed environment can execute it end-to-end.

Do not combine usability refactors with detector retraining or the stopped Grid128 sweep.

Every migration must preserve current annotations, architecture-run catalogs, and dataset identity.

Normal annotation must remain usable without a GPU, Optuna, or pipeline-catalog knowledge.

# 4. Implementation waves

| Wave | Theme | Outcome |
| --- | --- | --- |
| Wave 0 | Baseline lock | Capture fixtures, app versions, screenshots, hashes, and focused tests before changing behavior. |
| Wave 1 | Annotation-first interface | Create Datasets / Annotate / Results, one task mode, contextual tools, reduced queues, and one export flow. |
| Wave 2 | Plug-and-play ingestion | Add streamed upload, local-file registration, metadata inspection, QC, label-table import, and durable import jobs. |
| Wave 3 | Truthful execution | Align capability states with actual runners/importers; persist jobs; remove misleading defaults and backend choices. |
| Wave 4 | Benchmark task support | Add exhaustive tile tasks, coverage modes, reviewer assignment, adjudication, and benchmark exports. |
| Wave 5 | Scalability and refactor | Split large JS/CSS/scripts, standardize media generation, lazy-load data, and keep dense artifacts opt-in. |

# 5. Detailed backlog

## 5.1 Wave 0 - baseline and migration lock

| ID | Priority | Task | Implementation | Acceptance criteria |
| --- | --- | --- | --- | --- |
| CX-000 | P0 | Create regression fixtures | Select representative baseline apps: Spon Ca Burst, resting calcium, one generated run, one manual ROI dataset, and one multi-video catalog. Record annotation/run hashes and screenshots. | A scripted audit confirms no migration changes scientific labels, active run identity, dimensions, frame rate, or run catalogs. |
| CX-001 | P0 | Define UI migration contract | Document old settings-to-new-task mappings for uiMode, reviewMode, workflow preset, queues, overlays, and active run. | Opening an old app produces a deterministic task state with no hidden scientific data. |
| CX-002 | P1 | Add capability contract | Define shared states: ready, import_only, planned, blocked, unavailable. | CLI, API, catalog, builder, and UI render the same state for every method. |

## 5.2 Wave 1 - annotation-first interface

| ID | Priority | Task | Implementation | Acceptance criteria |
| --- | --- | --- | --- | --- |
| CX-100 | P0 | Replace primary navigation | Normal mode shows Datasets, Annotate, Results. Move Data, Pipelines, Experiment Lab, diagnostics, and LLM planning under Research Tools. | A first-time annotator reaches the next candidate in one click and never sees pipeline or experiment controls unless Research Tools is opened. |
| CX-101 | P0 | Unify interaction state | Replace uiMode + reviewMode + duplicate workflow presets with one annotation_task and a separate research_tools_enabled preference. | No contradictory default exists; old settings migrate deterministically. |
| CX-102 | P0 | Create task-specific layouts | Implement neuron validation, missed-neuron search, event validation, artifact/shape resolution, exhaustive tile, and signal/background layouts. | Only fields and tools relevant to the active task are visible. |
| CX-103 | P0 | Reduce the core decision | Default neuron task presents Neuron, Not neuron, Unsure, optional reason/note, and Save + Next. Preserve shortcuts. | Routine labeling works without opening disclosures or selecting a queue. |
| CX-104 | P1 | Contextualize editing tools | Hide ROI drawing/editing until Add missed neuron or Edit shape. Hide CFAR tools outside detector-development tasks. | Annotation dock no longer occupies persistent space during routine validation. |
| CX-105 | P1 | Simplify queues | Normal choices: Next, Needs attention, Reviewed, All. Keep specialized queues in Research Tools. | Existing queue logic remains available but absent from normal annotation. |
| CX-106 | P1 | Merge Progress and Report | Create Results page with coverage, remaining work, provenance, disagreement, exports, and method summary. | Normal navigation contains no separate Progress and Report pages. |
| CX-107 | P1 | Consolidate exports | One Export dialog: project, ROI table, event table, benchmark truth set, lab handoff. | All existing export formats remain reachable. |
| CX-108 | P2 | Standardize naming | Use NeuRev for user-visible product copy; retain neurobench for package/CLI where migration cost warrants it. | User-visible names are consistent. |

## 5.3 Wave 2 - plug-and-play ingestion

| ID | Priority | Task | Implementation | Acceptance criteria |
| --- | --- | --- | --- | --- |
| CX-200 | P0 | Add dataset import model | Create schema/model with source mode, original name, destination, checksum, bytes, state, metadata, warnings, and generated artifacts. | Every import has an immutable record and collision-safe dataset ID. |
| CX-201 | P0 | Implement streamed upload | Support .tif/.tiff, NPY, CSV/TSV/XLSX, and NeuRev JSON. Stream to .partial under Inputs/<dataset_id>/, validate, checksum, and atomically rename. | Large upload avoids JSON memory, cannot escape allowed roots, and fails with a durable record. |
| CX-202 | P0 | Implement local-file registration | Register an existing path without copying; validate it under configured allowed roots. | A multi-gigabyte local file becomes a dataset without re-upload. |
| CX-203 | P0 | Create New Dataset wizard | Upload/register, inspect metadata, request unresolved fields, preview frames, run bounded QC, choose recipe, confirm. | A TIFF becomes annotatable without terminal commands or hand-authored JSON. |
| CX-204 | P0 | Remove fabricated defaults | Use unknown modality/indicator/localization/polarity/frame rate/pixel size until provided or read from metadata. | Generated artifacts never imply GCaMP, calcium, 5 Hz, or 0.5 µm/px without evidence. |
| CX-205 | P1 | Add generic label-table importer | CSV/TSV/XLSX mapping for IDs, X/Y, start/end, frame indexing, coordinate system, confidence. Reuse manual workbook logic. | Overlay preview is confirmed before import; warnings are preserved; rows are never silently discarded. |
| CX-206 | P1 | Add dataset lifecycle | Show Uploaded → Metadata needed → QC ready → Processing → Ready → Annotation in progress → Complete. | Every dataset card reports a truthful state and next action. |
| CX-207 | P2 | Add adapter interface | Prepare OME-TIFF, NWB, HDF5, DANDI, and ZIP/folder adapters without forcing them into first release. | New formats can be added without changing annotation contracts. |

## 5.4 Wave 3 - truthful execution and durable jobs

| ID | Priority | Task | Implementation | Acceptance criteria |
| --- | --- | --- | --- | --- |
| CX-300 | P0 | Persist all jobs | Write job.json, progress.json, and log.txt for import, QC, conversion, processing, generation, and trace materialization. Rehydrate at startup. | Restart does not erase job state or completed work. |
| CX-301 | P0 | Remove misleading backend controls | Normal annotation has one default processing action. Research Tools shows environment-aware implementations and imports. | python_gpu is not presented as a full review backend while it falls through to Fiji/Groovy. |
| CX-302 | P0 | Align review-app stage | Make generate_neuron_review_app build the app or rename it to an explicit planning/manifest stage. | No Ready stage completes as manifest_only unless its name states that behavior. |
| CX-303 | P1 | Filter stages by capability | Normal UI lists Ready recipes only. Research Tools may show import-only/planned stages disabled with explanations. | A user cannot launch a known-nonexecuting plan from the standard flow. |
| CX-304 | P1 | Add preflight summaries | Show source, dimensions, frames, memory/disk estimate, dependencies, output root, metadata warnings. | Blocking conditions appear before work starts. |
| CX-305 | P1 | Separate recipe from parameters | Offer default recipes by modality/task; raw parameters remain in Research Tools. | Annotator chooses a goal, not a stage stack. |

## 5.5 Wave 4 - benchmark and adjudication support

| ID | Priority | Task | Implementation | Acceptance criteria |
| --- | --- | --- | --- | --- |
| CX-400 | P0 | Add annotation-task schema | Define spatial bounds, frame interval, task type, coverage mode, dataset/fish/session, reviewer assignment, status, confidence, adjudication. | Tasks support exhaustive, candidate_review, and sparse_positive coverage. |
| CX-401 | P0 | Build exhaustive tile workflow | Bounded tile playback, all neuron/event/artifact annotations, completion checklist, explicit coverage declaration. | Completed exhaustive tiles can support precision and false-positive metrics. |
| CX-402 | P1 | Reviewer workflow | Primary/secondary queues, disagreement summaries, adjudicator decision, provenance-preserving resolution. | No original reviewer judgment is overwritten. |
| CX-403 | P1 | Add morphology regions | Create active_annulus, soma_extent, inner_region, outer_background distinct from CFAR masks. | Morphology labels support annular/source-separation work without overloading cfar_regions. |
| CX-404 | P1 | Export benchmark truth | Write coverage manifest, identities/footprints, event windows, artifacts, reviewer data, held-out grouping. | Export supports object/event PR, AP, FROC, calibration, and subgroup evaluation. |

## 5.6 Wave 5 - scalability and maintainability

| ID | Priority | Task | Implementation | Acceptance criteria |
| --- | --- | --- | --- | --- |
| CX-500 | P1 | Split Review JavaScript | Separate state/task routing, canvas geometry, ROI editing, traces/events, queues, exports, migration into tested modules. | No source module remains a multi-thousand-line cross-domain bottleneck. |
| CX-501 | P1 | Split CSS source | Create ordered CSS modules and retain generated bundle compatibility. | Review, dataset, results, and research surfaces change independently. |
| CX-502 | P1 | Create lightweight bootstrap | Stop embedding trace-heavy review data and full stage catalog in HTML; load manifests, ROIs, traces, research metadata on demand. | App opens quickly; traces remain lazy-loaded. |
| CX-503 | P1 | Unify media generation | Extract frame rendering, normalization, PNG sequence, and MP4 encoding into neurobench.media. | Duplicate encoders/renderers are removed without changing outputs. |
| CX-504 | P2 | Split Gamma preparation | Move dataset, specs, runners, summaries, attachment into package modules; retain compatibility CLI. | Existing commands continue to work. |
| CX-505 | P1 | Make QC chunked | Compute sampled/chunked TIFF QC and avoid eager full-stack reads by default. | Large TIFF QC respects memory limits and reports sampling coverage. |
| CX-506 | P1 | Make dense outputs opt-in | Default to projections, sparse masks, traces, metrics, clips; Research Tools can request full stacks. | Routine workflows do not multiply unused dense artifacts. |

## 5.7 Parallelization

| Stream | Focus | Tasks | Constraint |
| --- | --- | --- | --- |
| A | Interface and migration | CX-100–108 | Start after Wave 0 fixtures. |
| B | Import backend | CX-200–207 | Can proceed beside A after capability contract. |
| C | Durable jobs/execution | CX-300–305 | Shares API models with B. |
| D | Benchmark task model | CX-400–404 | Schema/tests can begin early; UI follows A. |
| E | Structural refactors | CX-500–506 | Begin only after behavior fixtures stabilize. |

# 6. Testing and migration requirements

## 6.1 Required automated tests

Old annotation files migrate without changing ROI, event, suggestion, virtual ROI, split/merge, reviewer, or run-scoped scientific fields.

Upload path traversal, oversized request, partial cleanup, checksum mismatch, duplicate ID, and interrupted upload tests.

Local registration refuses disallowed roots and unresolved paths.

Unknown metadata remains unknown through import, processing, catalog, report, and export.

Capability state is identical in API, catalog, builder, and displayed recipe.

Restart rehydrates queued, running, failed, stopped, and completed jobs.

Task-specific visibility tests prevent advanced tools from appearing in normal neuron validation.

Browser test: upload → metadata → QC → process → annotate → export.

Exhaustive tile completion requires coverage declaration and required review fields.

Historical generated-app assets remain pinned until explicitly rebuilt.

## 6.2 Required manual checks

Annotate at least 20 candidates using only normal mode; count clicks and accidental mode changes.

Upload one small TIFF, register one large TIFF, and import one XLSX label file.

Restart the server during upload and processing.

Open archived Spon and resting-calcium apps and confirm annotation/run preservation.

Confirm Research Tools retains current experiment, comparison, LLM, and export capabilities.

Verify keyboard-only neuron and event review.

## 6.3 Repository hygiene

Use thin CLI wrappers and package-backed implementations.

Do not edit generated workbench.js directly; rebuild from ordered sources.

Keep compatibility aliases for existing commands and manifest fields.

Write migration reports before modifying stored artifacts.

Never delete archived evidence as part of a usability PR.

Keep GPU and expensive integration tests opt-in; maintain a CPU-safe focused suite.

# 7. Definition of done

□ A user uploads a TIFF or registers a local file without using the terminal.

□ NeuRev inspects metadata and asks only for unresolved scientific fields.

□ The dataset appears in a lifecycle-driven Datasets page.

□ The first annotation screen presents one task and a three-way decision.

□ Routine annotation exposes no pipeline, backend, sweep, Optuna, or CFAR parameter controls.

□ Missed neurons, event review, editing, and morphology tools appear contextually.

□ Upload and processing jobs survive server restart.

□ Every visible method is truthfully Ready, Import results, Planned, Blocked, or Unavailable.

□ Exhaustive benchmark tiles and reviewer adjudication are first-class artifacts.

□ All prior scientific annotations and archived run catalogs remain valid.

□ Research Tools retains the advanced platform without occupying the annotator workflow.

First release boundary Ship Waves 0–2 as the first usability release. Do not wait for every research refactor. The initial success criterion is a terminal-free TIFF-to-annotation flow and a substantially simplified task screen.